ProcessLoan Performance Change, August Month-End Incident, and Resolution

WarehouseLOC / LoanTracking  —  Technical Summary for Management Review

# Executive Summary

- The July change to ProcessLoan delivered a large, measured performance improvement to loan saves and wire uploads — from 10–15 seconds at peak down to under one second, confirmed in AppDynamics. Timeouts, IIS memory recycling, and table deadlocks that accompanied the old behavior have not been observed since.

- A separate issue surfaced at August month-end. It was caused by an operational timing assumption, not by a defect in the performance change itself.

- Root cause: the month-end Process Data job was run on August 31 (the last day of the month) rather than on September 1 (the first day of the following month). The new code path was written on the assumption that the month closes the day after month-end.

- The change went to production July 9, 2026. It passed through the July 31 month-end without incident only because Process Data happened to be run late in the day that month, which incidentally produced a correct result.

- Two work items follow from this: (1) correct the Process Data schedule so the close runs the next day, and (2) repair the affected August data from the August 31 11:00 PM backup.

- A real gap was also exposed: we currently have no way to test month-end processing outside of an actual month-end window. This is a pre-existing limitation of the environment, not something introduced by the July change, and it is the single highest-value item to address going forward.

# Part 1 — The ProcessLoan Performance Change (July)

## The problem we set out to solve

- Every single loan save from the UI was triggering up_ProcessLoanDataV2 — the full monthly batch recalculation stored procedure.

- That procedure performs a full batch recalculation across the entire credit line — not a single loan. It was being invoked every time one loan was saved.

- The same full recalculation was also firing on wire upload and wire save.

- Result: users waited 10–15 seconds at peak for a routine save, with the cost scaling as credit line volume grew.

- The load also produced occasional request timeouts, IIS memory recycling, and table deadlocks.

## What was changed

- A new efficient single-loan processing path was built: up_ProcessLoanSaveV3.

- Instead of recalculating everything, it performs only the work required for the one loan being saved.

- The change was documented in detail, covering rate logic, the Over21 fee correction, future wire handling, and QA test tables.

- The full credit line batch recalculation was retained — it still runs as the scheduled Process Data job. It was simply removed from the per-save path, where it did not belong.

- Also removed was a month-end-only step in which the save path topped up the history tables. Its removal is the subject of Part 2.

## Measured result

| Operation | Before | After | Source |
| --- | --- | --- | --- |
| Loan save (peak) | 10–15 seconds | Under 1 second | AppDynamics |
| Wire upload | 10–15 seconds | Under 1 second | AppDynamics |
| Wire save | 10–15 seconds | Under 1 second | AppDynamics |
| Request timeouts | Occasional | Not observed since | Production monitoring |
| IIS memory recycling | Occasional | Not observed since | Production monitoring |
| Table deadlocks | Occasional | Not observed since | Production monitoring |

- This improvement is in production today and is unrelated to the month-end issue described below. Reverting it would restore the 10–15 second save times, along with the timeouts, recycling, and deadlocks, without addressing the actual root cause.

# Timeline

| Date | Event |
| --- | --- |
| June 19, 2026 | Change deployed to QA. A June month-end window was available for testing. The scheduling assumption was not caught during that window. |
| July 9, 2026 | Change deployed to production. |
| July 31, 2026 | First month-end after go-live. Process Data was run late in the day rather than in the morning, so the history tables were created after the day’s activity. This incidentally produced a correct result, and the issue went unnoticed. |
| August 31, 2026 | Process Data was run in the morning on the last day of the month. History tables were created from the morning position; activity saved later that day was not reflected. |
| September 2026 | Issue surfaced. Root cause identified; remediation approach defined and reviewed by three developers. |

- Note on July 31: the month-end close happened to be run late in the day, after the day's activity had been saved. That timing accidentally produced a correct result and masked the underlying scheduling problem for one additional month.

- Note on June QA: a month-end window was available and the assumption was not validated against it. This reflects the testing gap described in Part 4 — without a repeatable way to exercise month-end, validation depends on catching a live window and knowing in advance what to look for.

# Part 2 — August Month-End Issue and Root Cause

## What happened

- The month-end Process Data job was run on August 31 — the last day of the month — rather than on September 1.

- Process Data runs in the morning. It creates the history tables from the data as it stands at the moment it runs — in this case, the morning position.

- Loan and wire activity for August 31 was then saved throughout the rest of that same business day, after the history tables had already been created.

## Why the old code tolerated this and the new code did not

- Important context: maintaining the history tables is part of month-end closing, not a daily activity. Neither procedure touches them during ordinary day-to-day operation.

- Old behavior: on the last day of the month, the save path also topped up the history tables as each loan or wire was saved. So even when Process Data ran in the morning, activity later that day was still picked up and the history tables were complete by end of day.

- New behavior: efficient per-save processing does not perform that top-up. The design rested on an assumption that Process Data runs the day after month-end, at which point the month is already complete and no top-up is needed.

- That assumption was implicit. It came out of discussion among the developers and was not written down anywhere at the time — which is why it was never checked against the actual operational schedule.

- Root cause, stated plainly: Process Data was run a day early, so the history tables were created from the morning position and the rest of August 31’s activity was never folded in. The old save path compensated for this at significant performance cost; the new one does not, so the scheduling problem became visible.

## What this means

- The defect is in the Process Data run schedule, not in the loan-save path.

- The behavior would have been exposed by any change that removed the per-save history top-up — the underlying scheduling mismatch was already present and was being compensated for rather than corrected.

# Part 3 — Resolution

## Fix 1 — Correct the Process Data schedule (forward-looking)

- Process Data must run on the first day of the following month, not on the last day of the month being closed.

- This aligns the operational schedule with the design assumption and prevents recurrence at every future month-end.

- Applies to September month-end onward.

## Fix 2 — Repair the affected August data (remediation)

- Source of truth: the August 31, 11:00 PM backup, which captures the full business day including all activity saved after the morning close.

- Steps:

  - Restore from the August 31 11:00 PM backup.

  - Run Process Data against the restored data to close August correctly.

  - Restore the history tables from the corrected result.

- This is a data restoration from a known-good, business-verified backup — not a speculative recalculation. The approach was developed and reviewed jointly by three developers.

# Part 4 — Gap: No Way to Test Month-End Processing

- We currently have no environment or mechanism to exercise month-end processing outside of a live month-end window.

- Consequences:

  - Month-end logic changes cannot be validated before they reach production.

  - Scheduling assumptions like the one above cannot be caught in testing.

  - Every month-end is effectively a first run.

- This limitation is pre-existing and independent of the July change. It is the reason this issue reached production rather than being caught earlier.

- Recommended: establish a month-end test capability — a refreshable environment with representative data where the close can be run on demand. This is the single highest-value investment to reduce month-end risk.

# Summary of Actions

| Item | Type | Status |
| --- | --- | --- |
| Efficient per-save processing (up_ProcessLoanSaveV3) | Performance improvement | In production — performing as measured |
| Correct Process Data to run the day after month-end | Root cause fix | Proposed |
| Repair August data from Aug 31 11:00 PM backup | Remediation | Approach defined and reviewed |
| Establish month-end test capability | Gap / risk reduction | Recommended |