# .NET Framework 4.8 → .NET Core/Standard Migration

## Technical Task Breakdown

Dev-only scope — QA/testing not included yet

# 1. SOLUTION SETUP & FOUNDATION

### Create new .NET Core solution structure

Set up the new project structure using ASP.NET Core conventions. This includes separating web, data access, services, shared models, and reporting-related components.

### Project restructuring

The current .NET Framework application have tightly coupled folders and dependencies. We need to reorganize the solution so the migrated code is maintainable and works properly in .NET Core.

### Dependency analysis / NuGet compatibility

Review all existing NuGet packages to confirm whether they support .NET Core. Any unsupported packages must be upgraded, replaced, or removed.

### Configuration migration: web.config → appsettings.json

.NET Core does not use web.config the same way as .NET Framework. App settings, connection strings, logging settings, and environment-specific values need to move into appsettings.json and related configuration files.

### Logging setup

Logging needs to be updated to the .NET Core logging model. This helps track errors, performance issues, and production behavior after migration.

### Authentication framework alignment

Authentication setup must be reviewed early because .NET Core uses a different middleware-based approach. This impacts login, sessions, cookies, roles, and authorization checks.

# 2. ENTITY FRAMEWORK MIGRATION

### Upgrade from Entity Framework to EF Core

EF Core is not a drop-in replacement for EF6. Some behaviors, APIs, and query translations are different, so data access code must be carefully reviewed and updated.

### Replace unsupported LINQ queries

Some LINQ queries that work in EF6 may fail or behave differently in EF Core. These queries need to be rewritten so they translate correctly to SQL.

### Refactor lazy loading / tracking behavior

EF Core handles lazy loading and entity tracking differently. We need to confirm where related data is loaded and avoid unexpected missing data or performance issues.

### Rebuild DbContext configuration

The DbContext setup must be updated to the EF Core pattern. This includes connection strings, entity mappings, table relationships, and dependency injection registration.

### Data annotation and Fluent API updates

Some model attributes and Fluent API configurations may need changes. This ensures database relationships, field lengths, keys, and constraints continue working correctly.

### Stored procedure handling adjustments

Stored procedure calls may need to be rewritten or wrapped differently in EF Core. This is important because the system likely depends on stored procedures for loan, credit line, and reporting logic.

### Performance validation adjustments

Even if the code compiles, queries may perform differently after migration. We need to review heavy queries to avoid slow pages or database timeouts.

# 3. CONTROLLER MIGRATION — ABOUT 30 CONTROLLERS

### Convert controllers to ASP.NET Core MVC pattern

Controllers must be updated to follow ASP.NET Core conventions. Some base classes, request methods, return types, and routing patterns may need changes.

### Dependency Injection refactoring

.NET Core uses built-in dependency injection heavily. Services, repositories, helpers, and DbContext objects should be injected instead of manually created.

### Replace HttpContext usage differences

HttpContext, Session, Request, Response, and User access are different in .NET Core. Any controller code using these objects must be reviewed and updated.

### Model binding adjustments

Form posts, query strings, route values, and complex models can bind differently in .NET Core. We need to verify that posted data still reaches controller actions correctly.

### Filters / middleware replacements

Old authorization filters, action filters, exception filters, or custom pipeline logic may need to move to .NET Core filters or middleware.

### Routing updates

Routing patterns may need to be updated from older MVC route configuration to endpoint routing. This ensures URLs, redirects, and action links continue working.

# 4. RAZOR PAGES / VIEWS — ABOUT 105 PAGES

### Razor syntax updates

Some Razor syntax used in .NET Framework is outdated or behaves differently in .NET Core. We need to update expressions, directives, and inline code to match the newer rendering engine.

### Layout & partial view adjustments

The layout structure and shared partial views need to be reorganized to align with the .NET Core view pipeline. This ensures consistent rendering and reuse of headers, footers, and common UI components.

### TagHelper migration

Older HTML helpers may need to be replaced or updated with TagHelpers in .NET Core. TagHelpers are more HTML-like and help forms, links, validation, and inputs work correctly in the new framework.

### ViewModel binding fixes

Model binding between the UI and backend changes slightly in .NET Core, especially with nested objects and form submissions. We need to verify and adjust bindings so data flows correctly between views and controllers.

### Validation & form handling updates

Client-side and server-side validation behave differently, especially with unobtrusive validation and anti-forgery tokens. We need to ensure forms validate correctly and securely in the new framework.

### Remove legacy helpers

Some legacy helpers and utilities used in .NET Framework are no longer supported or recommended. These need to be replaced with modern equivalents to avoid runtime issues.

# 5. RDLC REPORTS + ASPX PAGES — ABOUT 50 REPORTS

### Inventory all reports

We need to list every RDLC report, its ASPX page, parameters, data source, export options, and business owner. This prevents missing reports during migration.

### Decide reporting strategy

RDLC and ASPX are not natively supported in ASP.NET Core like they were in .NET Framework. We must decide whether to use a workaround, move reports to another reporting tool, or isolate reporting in a separate legacy/reporting project.

### Replace ASPX report pages

ASPX pages do not run in ASP.NET Core. Any report viewer pages built with WebForms must be replaced with Razor pages, MVC views, API endpoints, or a separate reporting application.

### Rewrite report rendering pipeline

The current report rendering depends on WebForms ReportViewer controls. In .NET Core, report rendering usually needs a different pipeline for loading RDLC files, passing parameters, binding data, and exporting files.

### Data binding rewrite

Each report’s dataset and stored procedure/data source binding must be reviewed. The RDLC file possibly can be re-used however, the way data is provided to the report may need to change.

### Export PDF / Excel handling

Since the reports support PDF, Excel, or print/export features, those must be rebuilt or replaced. This is often more work than just displaying the report.

### Validate report security and access

Reports need to ensure migrated reports still respect roles, permissions, client visibility, and internal-only access rules.

# 6. BUSINESS LOGIC / SERVICES

### Refactor service layer for dependency injection

Business logic should be moved into services that can be injected into controllers. This makes the application easier to maintain and more aligned with .NET Core architecture.

### Remove static dependencies

Static helper classes and tightly coupled logic can make migration harder. We need to identify places where static dependencies should be replaced with services.

### Async / await conversions

.NET Core works very well with async operations, especially for database and external calls. Existing synchronous code may need to be converted carefully to improve scalability and avoid blocking.

### Error handling standardization

Error handling should be updated so exceptions are logged consistently and shown safely to users. This is important for production support and debugging.

### Shared business rule cleanup

Rules that are duplicated across controllers, views, and stored procedures should be reviewed. Migration is a good time to centralize business logic where possible.

# 7. INTEGRATION & INFRASTRUCTURE

### External integration review

Any integration with email, SFTP, file shares, or third-party services must be reviewed for compatibility. Configuration, authentication, timeout handling, and error handling may all need updates.

### File handling updates

File upload, download, storage paths, and permissions may behave differently in .NET Core hosting. Any Excel uploads, report files, or generated documents need to be checked.

### Environment configuration

Dev, UAT, and production settings need to be separated cleanly using appsettings and environment variables. This reduces deployment mistakes.

### Deployment pipeline changes

The deployment process for ASP.NET Core may differ from the current IIS/.NET Framework setup. Build, publish, hosting model, app pool settings, and rollback strategy need review. Git hub actions need to be updated to use the new syntax.

# 8. SECURITY & AUTHENTICATION

### Authentication migration

The current system uses OWIN or legacy ASP.NET Identity, authentication and needs to be moved to the ASP.NET Core authentication model. This affects login, cookies, sessions, password reset, MFA, and sign-out behavior.

### Authorization policy updates

Role checks and authorization rules need to be converted into ASP.NET Core policies or updated attributes. This is important for admin pages, approval flows, and client/internal access separation.

### Session handling changes

Session behavior is different in .NET Core and must be explicitly configured. Any code depending on session values needs to be reviewed.

### Anti-forgery token updates

Forms that submit data need proper anti-forgery protection in .NET Core. This affects create, edit, approve, reject, and upload pages.

### Security configuration review

Cookie settings, HTTPS enforcement, CORS, headers, and sensitive configuration values need review. This helps avoid security gaps during migration.